Date: 9/10/2014

To: Interested Parties

Subject: Website Specs

Exploratory Website

The exploratory website will be simple and specific in terms of functionality.  It will be designed to perform the following tasks:

- Process contributions

  - High-performance contribution processing – A seamless user experience for contributions will do more to increase online revenue than any other innovation or technology.  Donations should be simple and fast to make, so ensuring top performance is very important.

  - Quick Donate (i.e. “Amazon” payment)– This was the biggest technological and legal advancement of the 2012 cycle.  It enables the campaign to save credit card information, so donors who opt-in will be able to make future donations with a single click rather than re-populating all of their compliance information.  The ability to get supporters opted in on the first day of the campaign will be a tremendous opportunity.

  - Re-occurring donations – This function will provide donors the ability to automatically re-donate a pre-determined amount at a chosen time interval.

- Capture supporter sign-ups – When people visit the page, there will be multiple prompts to share contact information, primarily email and zip code.  This information will be used to build models for future acquisition as well as build email lists for fundraising and volunteer solicitations.

- Scheduling tool –We anticipate leveraging your announcement to mobilize and sign up volunteers around the country, which will be enormously helpful to kick start your primary operation.  The scheduling tool will allow volunteers to organize trainings and events on their own, which can be sent to their social network, or found by fellow activists in the same state/area.  It will include a function to advertise events and RSVP via social media.

- Provide updates and new information when needed – There will be a section for you to post announcements, but the section will not appear like a blog or other format that would suggest consistent updates

These functions will allow us to maximize data capture and also will ensure smooth user experience with minimal delays and short load times.  The exploratory phase is intended to provide time to prepare for the campaign and put the necessary pieces in place.  Similarly, the website will capture the information needed for the launch and will provide time to produce a fully functioning website.

In terms of design, the exploratory site will be clean and simple.  Our planned focal point is a video from you asking people to sign up so you can contact then when you’ve made a decision (this is tentative).  The site will not contain a lot of content (photos, video, bio, policy positions), because that would create an expectation for updates, which we will not have the ability to provide until the launch.  There will be a theme with consistent colors, fonts, and lines but it will not consist of a logo and should differ from the design of the launch website.

For legal reasons, the exploratory website cannot be designed until 5 weeks before the site goes live.  Preparations for this timeline are being made now so that staffing and work streams are as efficient as possible.  Three designers will work on three mock-ups each: a “traditional/political” look, a “modern/edgy” look, and a look of the designer’s choosing.  We expect three rounds of revisions with the candidate participating in each one.  The process for producing and approving these mock-ups is as follows:

- Week 5 – Designers begin work on first drafts of three assigned designs

- Week 4 – Candidate and staff review designs; select favorites and send back with feedback

- Week 3 – Designers work on second drafts

- Week 3 – Candidate and staff review second drafts; select final design and give feedback

- Week 2 – Designer incorporates feedback

- Week 2 – Final approval from candidate and staff

- Week 1 – Testing

Launch Website

The goal of the launch website is to maximize donations, data acquisition, and supporter engagement.  Our core mission is to get people signing up and donating, which will be driven in large part by our ability to get visitors to share content on the site—the more people share site content with their networks via email and social media, the more people will visit the site and sign up/donate.  Moreover, the more people who sign up, the more data we will have to optimize people’s experience and, in turn, generate more sign ups and donations.  This is the Buzzfeed business model (except we want sign ups, instead of traffic for advertising).

A key feature of the website will be optimizing everything from sign-ups to volunteer asks.  “Optimizing” is the process of testing what processes, content, or requests yield maximum engagement with a sample group and then applying the top performing method to all users.  This will include everything from the color or design of a donation form to what type of video someone is most likely to post on Facebook.  The website will be designed to build and analyze the tests seamlessly in order to make sure what every visitor sees is optimized to elicit the desired action.

Features that will be added to the site will include:

- SMS Contribution Capability – The campaign will have the ability to use text messaging to solicit contributions.  Cell phone numbers will be captured during the exploratory and used for contribution solicitations during the launch.

- Optimized Sign-Up and Donation Forms – The campaign will have the capability to “optimize” sign-up and donation forms meaning that they will be able to test different formats and processes and then utilize the options that provide the most sign-ups or the most donations.

- Personalization – The website will be responsive to who someone is and where they’re logging in from.  If they’ve visited the site before their information will be remembered and all of the options from content to local events will be based on the individual visiting the site.  This is where the data “lake” we discussed is so helpful—we will have a full picture of their participation in the campaign (donation events, volunteering, getting a call, etc) and can customize accordingly.  This capability will improve over the course of the campaign and will be a first for campaigns (although we won’t advertise it).

- Social Engagement Tools – The campaign will develop a set of tools to help drive sharing specific to each major social media platform.  During the launch, these tools will be utilized to maximize the reach of the launch and engage as many people in supporter networks as possible.  These tools will also optimize the “asks” of people entering the site for the first time so that they’re asked to take actions on the social networks they use most, for example. This will be the “new” tool we discussed in our meeting.

- Content-focused “blog” – the launch site will feature a content-heavy blog that updates with video, photos, and graphics

- Biography section – the biography section will feature videos, photos, and other pieces of content designed to share the candidate’s story.  This will be based on the narrative messaging we’re working on now.

- Values section – the values section will be the intersection of policy and the perspectives of real people.  It will be important to keep a grassroots focus and outline how the candidate’s values and policies impact everyone else – this should be about people, not the candidate.  This section will include the ability for visitors to interact with the site; sharing ideas, photos, and videos demonstrating why they’re supporting the campaign and how policies impact them.  This section could potentially take on a documentary-style look with close up photos of real people telling their story.  As a subsection of the values section a strong policy component will be included with infographics and other data visualizations that not only explain policy with words, but more importantly sharable visual content.

- Volunteer engagement – The website will provide the opportunity for supporters to volunteer for the campaign in their community.  Based on where they live, they can sign-up and receive instructions on registering people to vote, collecting signatures for ballot access, or hosting grassroots fundraisers.

The design of the Launch site, as currently conceived, will be extremely content heavy.  There should be no pages that focus on more words than can be put into a tweet.  Videos, photos, animations, data visualizations, and infographics should dominate the page because they will drive shares.  Designers will be instructed not to make the site look “shiny” or corporate but rather engaging and warm (of course, we will be able to give feedback during the design process).  Colors will be relatively simple to keep the focus on content.  The site design and layout, more than anything else, will drive users to take action and make that action as easy, efficient, and impactful as possible.  The site will also include the logo which will be designed in a way that interacts well with social media platforms.